## Slide 1
Sprint Review
ai-engineering
March 16 — March 24, 2026
30 Commits
31 PRs
7 Specs
~2K Tests
Notes: Bienvenidos a la sprint review del periodo 16 al 24 de marzo de 2026.
Ha sido una semana de transformacion profunda — 30 commits en 31 PRs mergeados en 8 dias activos, tocando mas de 2,700 archivos.
El tema central: simplificacion radical y madurez multi-IDE.

## Slide 2
Sprint Overview
Mar 16 - Mar 24, 2026 | 8 active days
30
Commits
55K+
Net Lines Changed
7
Specs Completed
~2K
Tests
Radical Simplification
Spec 055 — -21K LOC net
Multi-IDE Parity
Specs 053, 062 + Copilot Hooks
Pipeline v2 & AI-Driven
Specs 054, 059
Enterprise Features
Specs 056, 058
CI Reliability
Spec 060 + fixes
Skill Framework
Effort levels + frontmatter
Notes: Vista general del sprint.
30 commits, 31 PRs mergeados en 8 dias de trabajo. 151K lineas insertadas, 96K eliminadas — un neto de ~55K lineas. Pero lo importante es que eliminamos mas de lo que anadimos en el spec-055, que redujo significativamente la complejidad del framework.
7 specs completados, casi 2,000 tests, y el framework ahora soporta 37 skills en 4 IDEs.

## Slide 3
Radical Simplification
Spec 055 — Less is more: 1,016 files changed
-21K
Net Lines Removed
1,016
Files Changed
-74K
Lines Deleted
ELIMINATED
Programmatic pipeline generator (-2,175 LOC)
.ai-engineering/skills/ & agents/ directories
Stale spec save references
Legacy naming conventions (ai: prefix)
Redundant wrapper layers
Suppression comments (noqa, nosec, etc.)
GAINED
IDE mirrors ARE the source of truth
AI-driven pipeline generation via manifest
Cleaner governance surface
Simpler maintenance burden
Consistent naming across all IDEs
Validated by 1,696 passing tests
Notes: La entrega mas grande del sprint: Radical Simplification, spec-055.
1,016 archivos cambiados. 74,000 lineas eliminadas contra 53,000 anadidas. Eliminamos el directorio .ai-engineering/skills/ y .ai-engineering/agents/ completos. Los IDE mirrors ya SON la unica fuente de skills y agents.
Se eliminaron 2,175 lineas de codigo de generacion de pipelines programatico. Ahora /ai-pipeline lee el manifest y genera pipelines con IA, sin codigo custom.
El resultado: un framework mas ligero, mas facil de mantener, y mas claro.

## Slide 4
Multi-IDE Parity
Specs 053, 062 + Copilot Hooks — Complete behavior in every IDE
Claude Code
.claude/skills/ai-*/SKILL.md
.claude/agents/ai-*.md
37 skills + 9 agents
Hooks: pre/post tool, prompt submit
Full telemetry + audit trail
GitHub Copilot
.github/prompts/ai-*.prompt.md
.github/agents/*.agent.md
Handler concat with separators
NEW: Copilot hooks parity
Agent name detection in telemetry
Codex / Gemini CLI
.agents/skills/*/SKILL.md
.agents/agents/ai-*.md
AGENTS.md as entry point
Same content, native format
Handler files synced automatically
SYNC INFRASTRUCTURE (spec-062)
sync_command_mirrors.py: automated sync across .claude/, .github/, .agents/
Handler routing completeness: 90 regression tests
Template-prompt parity: 35 regression tests
Separators between handler sections in concatenated .prompt.md files
Notes: Multi-IDE Parity es el segundo gran tema.
spec-053 completo los IDE-Adapted Mirrors — contenido completo en .claude/, .github/, y .agents/ en vez de thin wrappers.
spec-062 anadio sync de handlers, registro de skills, y separadores en los archivos .prompt.md concatenados. 125 tests de regresion nuevos.
Ademas, implementamos hooks de telemetria completos para GitHub Copilot con paridad con Claude Code — detect de agent names y skill invocations.

## Slide 5
Pipeline v2 & AI-Driven Generation
Specs 054, 059 — From programmatic to intelligent
PHASE 1: CI Hardening (spec-054)
Generator rewrite for reliability
GitHub Actions advanced patterns
Azure Pipelines advanced patterns
Telemetry hooks for skill tracking
Guard events for governance
Common templates across platforms
Legacy naming cleanup (ai: prefix)
PHASE 2: AI-Driven (spec-059)
Eliminated programmatic generator
Removed: cicd.py, injector.py, pipeline/
Removed: 12 pipeline template files
-2,175 lines of code deleted
/ai-pipeline reads manifest.yml
cicd.standards_url for team docs
AI generates compliant pipelines
RESULT
Zero pipeline templates to maintain
Team references their CI/CD docs
AI generates platform-specific YAML
Adapts to any CI provider
No code changes needed for new stacks
Simpler, more flexible, less brittle
Philosophy: let AI do what AI does best — generate. Maintain only the rules, not the templates.
Notes: Pipeline Skill v2 fue una reescritura mayor.
spec-054 reescribio el generador de CI, anadio advanced patterns para GitHub Actions y Azure Pipelines, y implemento telemetria via hooks.
Luego spec-059 dio el paso mas radical: elimino completamente el generador programatico de pipelines. -2,175 lineas. Ahora /ai-pipeline lee cicd.standards_url del manifest y genera pipelines con IA.
Mas simple, mas flexible, y el equipo ya no mantiene templates de pipeline.

## Slide 6
Enterprise & Delivery Features
Specs 056, 058 — Production readiness for teams
Enterprise Artifact Feed (spec-056)
Manifest.yml reorganization
Enterprise artifact feed configuration
Clean separation of team vs framework config
Consistent YAML structure across environments
Watch & Fix Loop (spec-058)
Auto-retry for /ai-pr step 14
Handles transient CI failures gracefully
Monitors PR checks and re-triggers fixes
1,232 lines of delivery infrastructure
Skill Framework Evolution
Added effort levels to all 37 skills: max (11), high (15), medium (11)
Effort determines cognitive weight — used for compute allocation and agent selection
221 files updated across all IDE mirrors to include effort frontmatter
Notes: Enterprise features y mejoras de delivery.
spec-056 reorganizo el manifest.yml, anadio soporte para artifact feeds empresariales, y limpio la configuracion.
spec-058 agrego un watch & fix loop para /ai-pr, permitiendo re-intentar automaticamente el paso 14 del PR workflow cuando falla por issues transitorios.
El skill frontmatter evoluciono con campos de effort level, permitiendo al framework asignar compute segun la complejidad cognitiva del skill.

## Slide 7
CI Reliability & Test Infrastructure
Spec 060 + community fixes — Trust in the pipeline
Area | Change | Impact
CI False Positives | Eliminated spurious test failures (spec-060) | 550+ LOC of fixes
Test Mapping | Fixed test_scope fallback + CI mapping | Correct test selection
Dependabot | Grouped PRs, exempted from trailer checks | Less CI noise
Governance | Restored validation to PASS state | -1,829 LOC cleanup
Test Rewrites | test_doctor: 63 patches to 1 fixture | Maintainable tests
Suppression | Removed all noqa/nosec/type:ignore | Clean codebase
Documentation | Updated skill/agent counts, removed stale refs | Accurate docs
Every fix validated by full test suite — no regression introduced
Notes: CI Reliability fue clave para mantener la confianza en el pipeline.
spec-060 elimino falsos positivos en CI y en los smoke tests de instalacion. Corrigió el mapeo de tests, fallbacks de test_scope, y la gestion de Dependabot PRs.
Varios PRs de calidad: eliminacion de comentarios de supresion, restauracion de validacion a PASS, actualizacion de documentacion, y reescritura de test_doctor de 63 patches a 1 fixture.

## Slide 8
Quality Metrics
Enforced — not aspirational
~2K
Tests
37
Skills
9
Agents
4
IDEs
100%
Gate Pass
Metric | Last Sprint | This Sprint | Delta
Skills | 40 | 37 | -3 (consolidated)
Agents | 10 | 9 | -1 (consolidated)
Pipeline Code | 2,175 LOC | 0 LOC | -100% (AI-driven)
Tests | 1,696 | ~1,968 | +16%
Notes: Metricas de calidad del sprint.
1,968 tests en el repositorio. Gate pass rate 100%%. 37 skills, 9 agents, 4 IDEs soportados.
El dato mas significativo: -21K lineas netas eliminadas en spec-055. El framework es mas pequeno y potente que hace una semana.

## Slide 9
Risks & Next Sprint
ACTIVE RISKS
MEDIUM
Uncommitted new skills in progress
autopilot, eval, media, slides, video-editing — in development on main
LOW
Cross-IDE validation pending
Full end-to-end verification across all 4 IDEs not yet automated
LOW
Template-project drift monitoring
New handler files need ongoing sync validation
NEXT SPRINT PRIORITIES
New Skills Completion
Land autopilot, eval, media, slides, video-editing
Cross-IDE E2E Validation
Automated verification across Claude, Copilot, Gemini, Codex
Documentation Site
Public docs site for framework onboarding and reference
Instinct System
Session learning and pattern evolution across conversations
Notes: Riesgos activos y prioridades del proximo sprint.
Los archivos modificados sin commit del git status actual son las nuevas skills y agents en desarrollo: autopilot, eval, media, slides, video-editing.
Proximo sprint: completar esas nuevas skills, validacion cross-IDE end-to-end, y docs site.

## Slide 10
Thank You
Questions?
Simplification
Multi-IDE
AI Pipelines
Enterprise
Sprint Mar 16 - Mar 24, 2026 | ai-engineering
Notes: Gracias. Preguntas?
Resumen: simplificacion radical (-21K LOC netas), multi-IDE con paridad completa, pipeline generation via AI, y CI reliability mejorada.