# KORM-PY — Engineering Plan & Design Document

Project: korm — the Python reference implementation of the KORM v2 protocol
Companion doc: korm-v2-protocol-spec.md (protocol details live there; this doc is how we build it well)
Status: Draft 0.1 — 2026-07-09

## 1. What is the Plan?

Build a production-grade, public-facing pip package that implements the KORM v2 protocol on top of SQLAlchemy Core 2.x, in three shippable phases, with the protocol spec extracted into its own versioned repository so that korm-js can adopt v2 later against the exact same conformance suite.

### 1.1 The three deliverables

| Repo | Contains | Consumers |
| --- | --- | --- |
| korm-spec | Protocol doc, JSON Schemas (request/response/schema-file), conformance fixtures | korm-py, korm-js v2 |
| korm-py | The pip package (korm on PyPI) | Python developers |
| korm-js | Existing package; adopts v2 core + v1 compat layer in a later major | Node developers |

### 1.2 Phases

Phase 1 — Protocol core (v2.0.0-alpha): engine init (sync + async), schema load/introspect/sync, the request pipeline, all row actions (create/list/show/update/delete/restore/upsert/replace/sync), aggregate, the full operator grammar, boolean trees, offset pagination, structured errors, v1 compat converter. Exit criterion: 100% of Phase-1 conformance fixtures green on SQLite, Postgres, MySQL.

Phase 2 — Relations & extensibility (v2.0.0-beta): schema-declared relations (hasOne/hasMany/belongsTo), include with nested sub-requests, explicit structured joins, hooks pipeline, soft delete + restore, batch with $ref chaining and atomic transactions, cursor pagination, minimal policy layer (model/action allowlist).

Phase 3 — Ecosystem (v2.0.0 GA): FastAPI router factory with generated OpenAPI, MCP server, CLI (init --ai, generate-schema, sync, diff, serve-mcp), typed-model generation (Pydantic models from schema), docs site, PyPI GA release.

Each phase ends in a tagged, installable release — nothing sits on a branch for months. Boring and reversible beats big-bang.

## 2. How We Do It

### 2.1 The pipeline architecture

Every request — regardless of transport (FastAPI, Flask, MCP tool call, direct korm.process() call) — flows through one pipeline:

raw dict
  → CompatConverter        (v1 → v2, no-op for native v2)
  → RequestParser          (Pydantic: parse = validate; typed Request object)
  → PolicyGate             (allowlist / scopes; POLICY_DENIED short-circuit)
  → HookRunner.before      (beforeValidate → validate → before<Action>)
  → ActionHandler          (one handler per action; builds a QueryPlan)
  → QueryCompiler          (QueryPlan → SQLAlchemy Core expression tree)
  → Executor               (sync or async engine; transaction management)
  → ResultShaper           (rows → envelope; include-stitching; meta)
  → HookRunner.after       (after<Action> → onError on failure)
  → ResponseEnvelope       (always the same shape)

Two properties fall out of this design and drive everything else in this doc:

- Every stage is a pure-ish function with a typed input and output. That is what makes unit testing per-stage trivial (§8) and what lets korm-js v2 share the same stage boundaries later.

- The compiler never sees raw user strings as SQL. Identifiers are resolved against the schema registry; values only ever become bound parameters. Injection is prevented structurally, not by escaping.

### 2.2 Repository layout

korm-py/
  pyproject.toml                 # hatchling; extras: postgres, mysql, mcp, cli
  src/korm/
    __init__.py                  # initialize_korm(), KORM facade
    facade.py
    compat/v1.py                 # v1 → v2 converter (pure functions)
    protocol/                    # Pydantic request/response models
      request.py  response.py  errors.py
    schema/
      registry.py                # SchemaRegistry: models, columns, relations
      loader.py  introspect.py  ddl.py  diff.py
    query/
      plan.py                    # QueryPlan dataclasses (the internal IR)
      where.py                   # where-tree AST + visitor
      compiler.py                # QueryPlan → SQLAlchemy expressions
      operators.py               # operator registry (OCP extension point)
      expr.py                    # aggregate expression trees (add/sub/mul/div)
    actions/
      base.py                    # ActionHandler ABC (template method)
      create.py  read.py  update.py  delete.py
      upsert.py  replace.py  sync.py  aggregate.py  batch.py
    exec/
      executor.py                # sync + async execution, tx management
      dialects/                  # per-engine capability adapters
        base.py  postgres.py  mysql.py  sqlite.py
      cursor.py                  # cursor encode/decode (+ optional HMAC)
    hooks.py  policy.py  softdelete.py
    integrations/fastapi.py
    mcp/server.py
    cli/__main__.py
  tests/
    unit/                        # mirrors src/ 1:1
    integration/                 # real DBs via testcontainers
    conformance/                 # runner over korm-spec fixtures (git submodule / pinned dep)
  docs/

### 2.3 Tooling & standards

- Python ≥ 3.10, uv for dev env, hatchling build backend.

- ruff (lint + format), mypy –strict on src/, pytest + pytest-asyncio, hypothesis for property tests, testcontainers for real Postgres/MySQL.

- Conventional Commits → automated changelog; semver strictly: protocol changes require a korm-spec version bump first.

- Public API surface is explicitly exported in __init__.py and guarded by an API-snapshot test — accidental breaking changes fail CI, not users.

## 3. Why It Works Better

Than v1’s design: every v1 pain point is removed structurally, not patched. The string operator DSL (">=18") is gone, so a literal "100%" is finally a storable value. Or: duplicate-key ambiguity is gone because boolean logic is a tree. Raw join on strings are gone, so the injection surface is gone. Inconsistent response shapes are gone, so every client — human or agent — learns one envelope. These aren’t features; they’re bug classes deleted.

Than writing our own SQL layer: SQLAlchemy Core gives us three dialects, connection pooling, parameter binding, and sync+async execution that have been production-hardened for two decades. Our value-add is the protocol, the compiler, and the DX — not reinventing quoting rules for MySQL.

Than a hand-grown architecture: the staged pipeline means each feature is a small, independently testable unit with an explicit contract. When a community contributor adds a jsonContains operator, they touch one registry entry and one test file — not the compiler, not the parser, not the executor. Public libraries live or die by how safely strangers can extend them.

Than shipping everything at once: the phase gates are conformance-fixture counts, which are objective. “Phase 1 done” means a number is green in CI, not a feeling.

Failure modes this design prevents (naming them, because that’s what justifies the structure): SQL injection via join fragments (structurally impossible); silent breaking changes to the public API (snapshot test); “works on SQLite, breaks on MySQL” (dialect adapters + CI matrix); drift between korm-py and korm-js (shared pinned conformance suite); an over-permissive default when someone mounts the CRUD endpoint on the public internet (policy layer with a documented default-deny production mode).

## 4. Which Steps Help Us Better Structure?

The build order matters as much as the layout. Each step produces a stable contract the next step consumes — so rework never cascades backwards.

- Freeze the spec first. korm-spec repo with JSON Schemas + the first ~50 fixtures. Code that starts before the contract exists gets rewritten.

- Protocol models second. Pydantic request/response models generated against the spec’s JSON Schemas. Now every later module has typed inputs.

- Schema registry third. Everything downstream (validation, compilation, includes, policy) asks the registry “does this column exist, what type is it, what relations does this model have.” One source of truth, O(1) lookups.

- Where-tree AST + compiler fourth. The hardest, most reusable piece. Built against fixtures before any action exists — testable with zero I/O by asserting compiled SQL strings.

- Executor + one action (list) fifth. End-to-end thread lit up early; every remaining action is now a pattern-following exercise.

- Remaining actions, then relations, then hooks/policy, then integrations. Strictly in dependency order — include needs relations, relations need the registry, the FastAPI router needs everything.

- Compat converter last in Phase 1. It targets a finished v2 surface, so it’s pure translation with fixture pairs (v1-request.json → v2-request.json) proving it.

Rule of thumb enforced in review: a PR may add a stage or extend a registry; it may not smear one feature across four stages. That’s the structural discipline that keeps a public codebase readable at 10× today’s size.

## 5. How We Use SOLID Principles Here

S — Single Responsibility. Each pipeline stage has exactly one reason to change: RequestParser changes when the protocol changes; QueryCompiler changes when SQL generation changes; Executor changes when connection/tx handling changes. Inside actions/, one file per action. The 54 MB / 12k-file symptom in korm-js 1.x is what happens when responsibilities blur — the module map in §2.2 is the antidote.

O — Open/Closed. Extension points are registries, closed code is the pipeline:

# korm/query/operators.py
@operator("gte")
def compile_gte(col: ColumnElement, value: Any) -> ColumnElement:
    return col >= value

# a plugin (or a user) adds one without touching the compiler:
@operator("jsonContains", engines={"postgresql"})
def compile_json_contains(col, value):
    return col.op("@>")(cast(value, JSONB))

The same registry pattern covers actions, hooks, dialects, and CLI --ai providers. New capability = new registration, never a modified if/elif ladder.

L — Liskov Substitution. Dialect adapters (PostgresDialect, MySQLDialect, SQLiteDialect) all satisfy the BaseDialect contract: supports_returning, compile_upsert(plan), compile_replace(plan), per_parent_limit_strategy. The executor holds a BaseDialect and never type-checks which one it has. Where an engine genuinely can’t satisfy the contract semantics (Postgres has no true REPLACE), the adapter raises UNSUPPORTED_ON_ENGINE or documents the merge semantics — it never silently does something different, which is the LSP violation that burned v1’s replace users.

I — Interface Segregation. Hooks don’t implement a god-interface. A hook registers for exactly the events it wants (before("update"), after("create"), on_error()); each receives a narrow, event-specific context object. Similarly, PolicyGate sees the parsed request and caller context — it has no access to the engine, so a policy plugin cannot accidentally execute SQL.

D — Dependency Inversion. KORM (the facade) depends on abstractions — SchemaSource, BaseDialect, Executor, HookRunner, PolicyProvider — wired in initialize_korm(). Concretes (a JSON-file schema source, an asyncpg engine) are injected. Payoff: unit tests inject a FakeExecutor that records compiled SQL instead of touching a database, and Phase-3 features (MCP server, FastAPI router) are thin adapters over the same abstraction, not forks of it.

## 6. How We Use DSA Here

This library is, at its heart, a compiler — so the data structures are the classic compiler ones, plus a few for runtime behavior:

AST + Visitor traversal (trees). The where clause parses into a typed AST: And(children) | Or(children) | Not(child) | Cond(column, op, value). Compilation is a post-order traversal producing SQLAlchemy expressions; parenthesization correctness falls out of the tree shape for free — the precedence ambiguity that plagued v1’s flat Or: representation cannot be expressed. The same visitor gives us free extras: a columns_referenced() pass (feeds validation and the policy column check) and a normalize() pass (flattens And(And(x, y), z) → And(x, y, z) so compiled SQL is canonical and fixture-diffable).

Topological sort (DAGs). Two places: - batch requests with $ref pointers form a dependency DAG — we toposort to find execution order and reject cycles with VALIDATION_FAILED ("circular $ref: u → p → u"), instead of deadlocking or executing garbage. - sync_database() orders CREATE TABLE by foreign-key dependencies (Kahn’s algorithm over the relation graph) so parents exist before children.

Hash maps everywhere lookups are hot. SchemaRegistry is dict-of-dicts: model → columns → column-spec; model → relations → relation-spec. Request validation touches these lookups per column per request, so O(1) matters at QPS. Operator and action registries are likewise dicts — dispatch is one hash lookup, not an if chain.

Bounded BFS for includes. include trees are walked breadth-first with a depth counter against the server’s max_include_depth — rejecting depth-bombs (a.b.c.d.e…) before any SQL is planned, in O(nodes).

Batching to kill N+1 (arrays + grouping). hasMany includes execute as one query per relation level, not per parent row: WHERE fk IN (:parent_ids) then an in-memory group-by (dict of fk → list[row]) to stitch children onto parents — O(parents + children) instead of O(parents) queries. Per-parent limit uses ROW_NUMBER() OVER (PARTITION BY fk) where the engine supports it (all three do now), keeping it one round-trip.

Cursor as encoded keyset (ordered tuples). Cursor pagination encodes the ordering-key values of the last row ({"created_at": …, "id": …}) and compiles to a tuple comparison ((created_at, id) < (:a, :b)) — O(log n) via the index, immune to the shifting-offset problem, stable under concurrent inserts.

Memoized compilation (cache with bounded size). Requests with identical shape (same model/action/AST structure, different values) hit an LRU cache of compiled SQLAlchemy constructs keyed by a structural hash of the plan — values stay as bind parameters. Bounded (default 512 entries) so a hostile client generating unique shapes can’t balloon memory.

## 7. How We Use Design Patterns Here

Patterns are used where they earn their keep, and each maps to a concrete module:

| Pattern | Where | Why it’s the right tool |
| --- | --- | --- |
| Facade | KORM class | One entry point (process, process_sync, sync_database, generate_schema) hides the ten-stage pipeline. Public API stays tiny → fewer breaking changes. |
| Strategy | dialects/, operators.py | Engine differences (upsert syntax, RETURNING support) and operator compilation are swappable strategies selected at init/parse time. |
| Template Method | actions/base.py | Every action shares the skeleton validate → plan → compile → execute → shape; subclasses override only plan() and shape(). Guarantees hooks/policy/envelope can never be “forgotten” by a new action. |
| Visitor | query/where.py | AST traversal for compile / validate / normalize as separate visitors over one node hierarchy — new analyses without touching node classes. |
| Builder | query/plan.py | QueryPlan accumulates select/where/joins/order/limit across stages (action handler adds base query, soft-delete adds a filter, policy adds scopes) before one-shot compilation. |
| Adapter | compat/v1.py | Textbook adapter: v1 request shape in, v2 request shape out, zero knowledge of execution. Also the exact module korm-js v2 will mirror. |
| Chain of Responsibility | hooks.py | Ordered hook chain per event; any hook may pass, mutate, or short-circuit with a response/error. Middleware semantics users already know from Express/FastAPI. |
| Registry (+ decorators) | operators, actions, hooks, dialects, --ai providers | The OCP mechanism from §5 — the plugin surface for a public library. |
| Factory | initialize_korm(), integrations/fastapi.crud_router() | Constructs and wires the object graph (engine flavor, dialect, executor mode) so users never assemble internals by hand. |
| Command | batch sub-requests | Each sub-request is a self-contained command object with execute(tx); atomic mode replays/rolls back the list under one transaction. |
| Null Object | policy.AllowAllPolicy, hooks.NoopHooks | Pipeline code never branches on “is a policy configured?” — default objects that do nothing keep the hot path branch-free and the code honest. |

Deliberately not used: Singleton (multiple KORM instances against different DBs must coexist — everything is instance-scoped), and a classic ActiveRecord/ORM pattern (the protocol is the interface; adding a second, object-based query API would split the ecosystem korm-js already created).

## 8. How We Wire Unit Test Cases on Each Feature

Principle: every pipeline stage is unit-tested at its own contract with zero I/O; the database only enters at integration level. tests/unit/ mirrors src/ one-to-one, so “where is the test for X” is never a question, and a feature PR without a matching test file is visibly incomplete in review.

Per-feature wiring:

| Feature | Test technique | Example assertions |
| --- | --- | --- |
| Request parsing | Pydantic model round-trips; table-driven invalid cases via pytest.mark.parametrize | {"age": {"gte": "x"}} → VALIDATION_FAILED with path="where.age.gte" |
| Where AST | Parse → AST equality; hypothesis property tests | random valid trees: parse(render(ast)) == ast; normalization is idempotent |
| Compiler | Compile plan with a stub schema registry, assert generated SQL string per dialect (str(stmt.compile(dialect=postgresql.dialect()))) | nested or-tree emits fully parenthesized WHERE; values appear only as bind params (regression test: no literal from input ever appears in SQL text) |
| Operators | One test module per operator; escaping table for contains/startsWith/endsWith | contains("100%") compiles to LIKE :p with param %100\%% and ESCAPE |
| Actions | Inject FakeExecutor (records plan, returns canned rows); assert envelope | show with 0 rows → NOT_FOUND; update returns meta.affected |
| Compat converter | Fixture pairs v1.json → v2.json, pure-function diff | every operator row of the spec’s §12 table has ≥1 pair; unknown v1 shape → typed error, never a guess |
| Hooks | Fake hooks appending to a call log | order is beforeValidate → validate → beforeUpdate → afterUpdate; short-circuit skips executor |
| Policy | Matrix of (role, model, action) → allow/deny | deny returns POLICY_DENIED before any executor call (assert executor untouched) |
| Soft delete | Compiler-level: plan gains deleted_at IS NULL | withDeleted: true removes it; delete compiles to UPDATE, hardDelete to DELETE |
| Cursor codec | Round-trip + tampering | decode(encode(x)) == x; bit-flipped signed cursor → VALIDATION_FAILED, never a 500 |
| Batch $ref | Toposort unit tests on synthetic DAGs | cycle detection message names the cycle path |

Conventions that keep this healthy at public-library scale:

- Coverage gate ≥ 90% on src/korm/, but reviews weight assertion quality over the number — a test that mocks the compiler to test the compiler is rejected on sight.

- Every bug fix lands with a failing-first regression test referencing the issue number (test_issue_142_or_group_precedence). For a public library, the regression suite is the changelog you can trust.

- Fast by construction: the whole unit tier runs in seconds (pytest -m   "not integration"), so contributors actually run it pre-push.

- mypy --strict and an API-snapshot test (public symbols + signatures serialized to a checked-in file) run in the same tier — type breaks and accidental API breaks fail like test failures.

## 9. How We Run the End-to-End Test Suite

Three ascending tiers above unit:

Tier 1 — Integration (real databases). testcontainers-python boots ephemeral Postgres 16 and MySQL 8; SQLite runs in-memory. A session-scoped fixture creates a realistic schema (users / profiles / posts / comments / roles — not foo/bar), seeds deterministic data, and yields a KORM instance per (engine × sync/async) combination via parametrized fixtures. Tests here assert row-level truth: upsert conflict behavior per engine, RETURNING vs re-select paths, transaction rollback in atomic batch, soft-delete filtering against real NULLs, cursor pagination stability while a concurrent writer inserts rows mid-scan.

Tier 2 — Conformance (the protocol contract). The korm-spec repo is pinned (submodule or versioned dep). Each fixture is a directory:

fixtures/list/where-nested-or-042/
  request.json            # v2 request (or v1, flagged for the converter)
  expected.postgres.sql   # canonical compiled SQL (optional per-engine)
  seed.json               # rows to load
  expected_response.json  # envelope, with matchers for volatile fields

A single parametrized runner discovers every fixture and executes it against all three engines, both execution modes. Volatile fields use matchers ("durationMs": {"$type": "number"}, timestamps {"$isoDate": true}) so fixtures stay byte-stable. This suite is the definition of protocol compliance — korm-js v2 will run the identical fixtures, which is the entire mechanism by which “bring korm-js along later” stays cheap. Release gate: GA requires 100% pass; any intentionally-failing fixture must be marked "since": "2.1" in its manifest.

Tier 3 — E2E through real transports. Spin the FastAPI app (crud_router) under httpx.AsyncClient and drive full HTTP round-trips: policy denials return 200-with-POLICY_DENIED envelope (protocol errors are in-band), malformed JSON returns the envelope not a stack trace, OpenAPI document validates. Separately, launch korm serve-mcp as a subprocess and exercise it with an MCP client: tools/list matches the schema’s models, a users_list tool call round-trips. A final smoke job installs the built wheel into a clean venv and runs a 20-line quickstart script — catching packaging errors (missing extras, bad entry points) that source-tree tests structurally cannot.

Local ergonomics: make test = unit; make test-int = tier 1 (starts containers); make test-all = everything. Flaky tests get quarantined within 24h via marker and tracked as bugs — a red-when-innocent suite trains contributors to ignore red, which is how real regressions ship.

## 10. How We Wire the Deployment Process (Automated CI/CD)

A library “deploys” to PyPI, so the pipeline optimizes for: no human touches credentials, no release without green conformance, and every release traceable to a tag.

### 10.1 Pipeline (GitHub Actions)

On every PR / push to main:

jobs:
  quality:            # ~2 min — fail fast
    steps: [ruff check + format --check, mypy --strict, unit tests + coverage gate, API-snapshot check]

  test-matrix:        # needs: quality
    strategy:
      matrix:
        python: ["3.10", "3.11", "3.12", "3.13"]
        engine: [sqlite, postgres, mysql]
    services: {postgres: ..., mysql: ...}      # tiers 1 + 2 (conformance)
    steps: [integration + conformance suites]

  e2e:                # needs: test-matrix — FastAPI + MCP + wheel-smoke
  build:              # python -m build; twine check; upload artifact

Branch protection on main: PRs only, all jobs green, ≥1 review. The matrix is the “works on SQLite, breaks on MySQL” firewall — it runs on every PR, not just at release, because engine-specific bugs found at release time become release-blocking scrambles.

On tag v* (release):

release:
  environment: pypi          # protected env → manual approval on first releases
  permissions: {id-token: write}   # OIDC
  steps:
    - run full pipeline (no skipping to release)
    - verify tag version == pyproject version == changelog entry (script)
    - verify pinned korm-spec version is a released spec tag
    - pypa/gh-action-pypi-publish  # Trusted Publishing — OIDC, NO stored API token
    - generate GitHub Release notes from Conventional Commits
    - post-publish smoke: pip install korm==$VERSION from PyPI in clean venv, run quickstart

### 10.2 Non-negotiables for a public library

- PyPI Trusted Publishing (OIDC), never a long-lived API token in secrets. A leaked publish token on a public repo is a supply-chain incident with your name on it; OIDC removes the credential class entirely.

- Tag-driven, changelog-verified releases. git tag v2.0.3 is the only release trigger; the pipeline refuses if versions disagree. No “publish from laptop” path exists — the career-risk move is structurally removed.

- Release cadence: alphas/betas freely from main (pre-release markers keep pip install korm on stable); patch releases within days for bugs; minor releases when a korm-spec minor lands. Deprecations warn for ≥1 minor before removal, with the warning text linking the migration doc.

- Nightly canary job: run the suite against SQLAlchemy/Pydantic pre-release versions so upstream breakage is a dashboard signal, not a user bug report.

- Supply-chain hygiene: lockfile committed for dev; Dependabot weekly; pip-audit in the quality job; wheels are reproducible-build checked (build twice, compare hashes).

- Docs deploy in the same pipeline: versioned docs (mike + MkDocs) publish on release, so docs can never describe an unreleased API.

## 11. Decisions on the Open Questions

Answered with the bias appropriate to a public-facing library: zero-config safety, no mandatory secrets, uniformity over legacy comfort, and never painting the schema format into a corner.

### 11.1 Cursor encoding → unsigned-but-validated by default; HMAC opt-in

Decide what signing would actually protect. A KORM cursor encodes ordering-key values of the last row seen. On decode, those values are (a) schema-validated against the declared column types, (b) re-enter the query only as bound parameters, and (c) are constrained by the same policy scopes as any other request. A forged cursor therefore lets an attacker paginate to… data they could already query with a plain where. There is no privilege escalation — so mandatory signing would buy nothing while forcing every user of a public library to manage a server secret before “hello world.”

Decision: v2.0 ships opaque base64(JSON) cursors with strict decode validation (unknown keys, type mismatches, and column names not in the request’s orderBy → VALIDATION_FAILED, never a 500). An optional cursor_secret= enables HMAC-SHA256; docs recommend it for one honest reason — it prevents clients from treating cursor internals as API and breaking when the encoding changes. Spec marks cursors “opaque; contents are an implementation detail” so korm-js can differ internally.

### 11.2 Row shape for show → always-array. Break v1 at the v2 boundary.

Uniformity is the whole point of the v2 envelope: one shape means one client code path, one generated type, one thing an AI agent has to learn — and the MCP/agent story is a headline feature. Special-casing show re-introduces the exact “check which action this was before reading the response” branching v1 suffered from. The cost of breaking is fully absorbed by the compat layer: v1-marked requests get the bare-object show response down-converted, so no existing korm-js app changes behavior.

Decision: data is always an array; show returns data[0] semantics with meta.count: 1 and NOT_FOUND on zero rows. The FastAPI integration may offer a convenience unwrap on generated per-model GET endpoints, but the protocol itself has one shape.

### 11.3 manyToMany → schema syntax in v2.0, engine support in v2.1

Through-table includes are real compiler work (junction join planning, per-parent limits across a join, include on pivot columns) and would delay GA for a feature most early adopters can express as two hasMany hops. But the schema format is forever-ish — retrofitting relation syntax later risks a breaking schema change, which is the most expensive kind.

Decision: the manyToMany relation type (with through, foreignKey, otherKey) is specified and schema-validated in v2.0 — generate-schema may even emit it when it detects junction tables — but using it in include returns UNSUPPORTED_ON_ENGINE with details.since: "2.1" until v2.1 implements it. Users’ schemas are future-proof from day one; the compiler ships when it’s actually correct.

### 11.4 Policy layer scope → model/action allowlist + mandatory-scope hook in v2.0; column-level in v2.1 — full config schema frozen now

A generic POST /{model}/crud endpoint on the public internet is only responsible to ship if the library makes locking it down trivial. The two protections that prevent real incidents are (1) “this caller may only touch these models/actions” and (2) tenant scoping (“every query is silently ANDed with org_id = $ctx.orgId”) — multi-tenant data leakage is the catastrophic failure mode, and your LMS-style SaaS use cases hit it on day one. Column-level read/write masks are valuable but a polish tier.

Decision: v2.0 ships PolicyProvider with model/action allowlists, default_deny mode (the documented production posture; permissive mode logs a startup warning), and mandatory where-scopes. Column-level allowlists ship in v2.1 — but the entire policy config schema, including the column fields, is defined and validated in v2.0 so no config file ever breaks on upgrade.

### 11.5 Naming → korm on PyPI; reserve all four names this week

Short, memorable, matches the brand and the protocol name, currently free — that combination does not last. Import name korm mirrors the package name (no import korm_py dissonance), and the korm-js ↔ korm symmetry makes the “one protocol, two languages” story legible on sight.

Decision: publish korm 0.0.1 as a minimal placeholder (README pointing at the repo + “v2 in development”) immediately. Also register korm-py, kormpy, and korm-orm as stub packages that raise ImportError("pip install korm") — this is anti-typosquatting hygiene, not vanity: a squatter on korm-py serving malware becomes your reputational incident. Keep the npm scope story consistent by documenting korm (PyPI) ↔ @dreamtree-org/korm-js (npm) in both READMEs.

### 11.6 Spec home → yes: standalone korm-spec repo, semver’d, pinned by both libraries

This is the decision that makes every other cross-language promise enforceable. If the spec lives inside korm-py, then korm-js “compliance” is a vibe; if it’s a versioned artifact (protocol doc + JSON Schemas + conformance fixtures) that both implementations pin and run in CI, compliance is a green check. It also creates the community surface a public protocol needs: spec changes arrive as PRs with fixtures, discussed once, implemented twice.

Decision: create korm-spec before Phase-1 code. Layout: spec/ (the protocol doc), schemas/ (request/response/schema-file JSON Schemas), fixtures/ (conformance directories per §9), MANIFEST.json (fixture inventory with since versions). Spec versions are semver: implementations advertise meta.protocol plus the spec version they were certified against, and a library minor release is required to bump its pinned spec minor. Governance starts lightweight — CODEOWNERS = you, ADR-style change log — and can formalize if outside implementations appear.

## 12. Summary — the spine of the whole plan

Spec first, pipeline architecture second, registries for every extension point, tests at every stage boundary, conformance fixtures as the cross-language contract, and a release pipeline where no human ever holds a credential. Each of §5–§10 is the same idea wearing different clothes: make the correct thing the structural default, so contributors and future-you can’t drift.