## Slide 1
Governed Software Development
Part 4: Task Decomposition
CIDM 6330/6395 | Software Engineering Governance
Breaking features into small, testable work items

## Slide 2
Why Decompose?
CIDM 6330/6395 | Governed Software Development
2 / 12
Monolith | Decomposed
"Build search" (3 weeks) | Task 1: Search method (2 hours)
No checkpoints until done | Each task testable independently
One bug blocks everything | Bugs isolated to one task
If you can't describe "done" in a sentence, the task is too big.

## Slide 3
ADR Checklist → Tasks
CIDM 6330/6395 | Governed Software Development
3 / 12
# | ADR Checklist Item | Task
1 | Book model with Pydantic | Implement Book model
2 | SQLite repository | Build repository class
3 | CLI commands | Add CLI interface
4 | Unit tests | Write test suite
The mapping is 1:1 — no gaps, no bundles.

## Slide 4
The Task Template: Five Sections
CIDM 6330/6395 | Governed Software Development
4 / 12
1. Objective
One sentence: what does "done" look like?
2. Scope
What files will you create or modify?
3. Requirements
MUST / MUST NOT constraints
4. Acceptance Criteria
Testable checkboxes
5. Verification
Commands to prove it works

## Slide 5
Writing Acceptance Criteria
CIDM 6330/6395 | Governed Software Development
5 / 12
Good Criteria
[✓] Title validates non-empty
[✓] Invalid status raises error
[✓] All tests pass: python -m unittest
Bad Criteria
[✗] "Code is clean" (subjective)
[✗] "Works properly" (vague)
[✗] "Looks good" (untestable)

## Slide 6
INVEST Criteria
CIDM 6330/6395 | Governed Software Development
6 / 12
Letter | Meaning | Example
I | Independent | Completable alone
N | Negotiable | Details can adjust
V | Valuable | Delivers something useful
E | Estimable | Predictable effort
S | Small | One focused session
T | Testable | Provable with a test

## Slide 7
Right-Sizing Tasks
CIDM 6330/6395 | Governed Software Development
7 / 12
Too Big | Just Right | Too Small
"Build the search feature" | "Implement search with filters" | "Add import for sqlite3"
Takes a week | 2-6 hours, testable | 5 minutes
Multiple decisions | One deliverable | No independent value
Rule of thumb: 2-8 hours per task.

## Slide 8
Worked Example: Book Model Task
CIDM 6330/6395 | Governed Software Development
8 / 12
Objective
Create Pydantic model with validated fields
Scope
src/models.py (new), tests/test_models.py (new)
Requirements
MUST use Pydantic, MUST constrain status
Criteria
6 testable checkboxes
Verification
python -m unittest tests.test_models -v

## Slide 9
Tasks and AI Assistants
CIDM 6330/6395 | Governed Software Development
9 / 12
The task brief is your steering wheel.
The AI is the engine — powerful but directionless without you.
Without Brief | With Brief
"Build search" → 500 lines, 8 files | "Task 2 criteria" → focused, reviewable
1 hour to review | 10 minutes to review

## Slide 10
Dependency Mapping
CIDM 6330/6395 | Governed Software Development
10 / 12
Task 1: Book model — no dependencies
Task 2: SQLite repository — depends on Task 1
Task 3: CLI commands — depends on 1 + 2
Task 4: Unit tests — depends on Task 1
One task in progress at a time. Finish before moving on.

## Slide 11
Activity: Decompose Your ADR
CIDM 6330/6395 | Governed Software Development
11 / 12
Copy templates/task-template.md for each checklist item
Write acceptance criteria as testable checkboxes
Define scope — which files will you touch?
Map dependencies — which tasks block which?
Check each task against INVEST (especially S and T)

## Slide 12
Next Up
Part 5: Implementation and Verification
PRD → ADR → Tasks → Code → Verify → Attest