PRODUCT REQUIREMENTS DOCUMENT · v0.1 · DRAFT · APRIL 2026 MemoryLens Observability and debugging toolkit for agent memory pipelines Effort: Medium Defensibility: High Horizontal Need OSS + Commercial

01 — PROBLEM STATEMENT

## Memory debugging is effectively impossible today

Agent frameworks have matured rapidly — LangChain, LlamaIndex, AutoGPT, Mem0, Letta, and dozens of others now ship some form of memory. But observability into how those memory systems actually behave remains a complete blind spot.

When an agent produces a wrong answer, a developer faces a black box: was it a retrieval failure? Did the wrong memories surface? Was it a storage failure? Was the relevant information never persisted? Was it a compression artifact? Did a crucial detail get dropped during summarization? Or was it a reasoning failure on top of correct memories?

There is currently no tool that answers these questions. Developers resort to ad-hoc print statements, manual database inspection, and guesswork — hours of debugging per incident, with no systematic way to prevent recurrence.

Critical gap identified

No existing framework — LangChain, LlamaIndex, Mem0, Letta, MemGPT, or otherwise — ships a memory pipeline observability layer. This is not a niche problem: every agent developer building with long-term or episodic memory faces this pain on every non-trivial debugging session.

“I spent three days last week figuring out why my agent ‘forgot’ a user’s preference. Turns out it was stored but retrieved with a score just below the threshold — and I had zero visibility into that.”

— Recurring pattern in developer forums, GitHub issues, Discord servers

02 — THE MEMORY PIPELINE

## Five stages, zero visibility

Agent memory flows through a sequence of operations, each with failure modes that are currently invisible. MemoryLens instruments every stage end-to-end.

| Stage | What MemoryLens captures | Current state |
| --- | --- | --- |
| Write | What was stored, what was dropped, and why (with typed reason codes) | No tooling |
| Retrieve | Query vector, all candidate memories with scores, ranking decisions, threshold applied | No tooling |
| Compress | Pre/post diff, semantic loss scoring, what information survived summarization | No tooling |
| Update / Drift | How memories evolve over time, contradiction detection, staleness scoring | No tooling |
| Cost | Token and dollar cost per operation — by agent, user, session, memory type | No tooling |

03 — CORE FEATURES

## Six observability capabilities

F-01 Write-Path Tracing P0

Full audit trail of every memory write: what was attempted, what was stored, what was dropped, and the policy or filter that caused any rejection. Typed reason codes (e.g. DEDUPE_COSINE_THRESHOLD, CAPACITY_LIMIT_FIFO). write_trace schema v1 drop reason codes raw→stored diff token cost async collection sampling config

F-02 Retrieval Debugger P0

For every retrieval call: the query vector, all candidate memories with similarity scores, the threshold applied, and a ranked diff showing why result X ranked above result Y. Visual diff mode in the UI highlights semantic distance between adjacent results. query + embedding capture full candidate list threshold visualization A/B rank diff re-ranker audit PII scrub config

F-03 Compression Auditor P1

Side-by-side diff of pre- and post-compression memories. Semantic loss scoring via embedding similarity. Tracks what information survived summarization and what was discarded. Color-coded retained/paraphrased/lost view in the dashboard. pre/post semantic diff sentence-level loss score embedding similarity color-coded diff UI compression ratio configurable threshold

F-04 Memory Drift Detection P1

Tracks how stored memories evolve across sessions. Clusters memories by entity, computes pairwise contradiction scores using an LLM judge, and calculates drift velocity. Alerts when drift exceeds threshold. Memory Health score (0–100) per entity. entity clustering contradiction scoring drift velocity metric health score per entity configurable alerts trend dashboard

F-05 Cost Attribution P1

Token and dollar cost per memory operation — writes, reads, embeddings, compressions. Aggregated by agent, user, session, and memory type. Exportable to CSV and integrates with billing webhooks for chargeback. token + embedding cost per-operation attribution user/session rollup real-time rate config CSV export + webhook budget alert thresholds

F-06 Visual Timeline P2

Interactive scrubber showing complete memory state at any point in a session. Drag to any moment to see exactly what was in memory, inspect items, and replay retrieval queries against historical state. Critical for post-incident analysis. full session replay point-in-time state historical retrieval replay timeline diff mode session bookmark + share incident link integration

04 — ARCHITECTURE

## Instrumentation-first design

MemoryLens is built as an instrumentation layer, not a memory system replacement. It wraps existing memory backends through lightweight hooks, collects trace data, and exports to standard observability infrastructure. Zero migration cost — three lines of code to instrument.

| Layer | Components | Role |
| --- | --- | --- |
| Agent layer | LangChain, AutoGPT, Letta, custom agents | Existing agent code — no changes required |
| Hook layer | MemoryLens SDK (@instrument_write, @instrument_read, @instrument_compress, @instrument_update) | Lightweight intercept + trace emission |
| Backends | Mem0, Zep, Pinecone, Weaviate, Redis, Postgres | Existing memory stores — no migration |
| Export | OTLP export to OpenTelemetry | Standard spans and metrics |
| Visualization | MemoryLens UI, Datadog, Honeycomb, Grafana, Jaeger | Traces appear in existing dashboards automatically |

OpenTelemetry-native from day one

All trace data is emitted as standard OpenTelemetry spans and metrics. Developers already using Datadog, Honeycomb, Grafana, or Jaeger see memory traces in their existing dashboards without new infrastructure. The MemoryLens UI is an optional enhancement, not a requirement.

The SDK exposes four instrumentation primitives. First-class integrations ship for LangChain Memory, Mem0, Letta, and raw vector store clients. An open instrumentation spec allows the community to build additional integrations.

@instrument_write   @instrument_read   @instrument_compress   @instrument_update

05 — USER STORIES

## Who uses this and why

| Persona | User story | Key capability |
| --- | --- | --- |
| Backend engineer | Debugging a customer complaint — replay the exact retrieval call from their session and see the similarity scores | F-02: Retrieval Debugger |
| Platform engineer | Identify which agent behaviors are driving the majority of embedding spend | F-05: Cost Attribution |
| ML engineer | See semantic diff of what information was preserved vs. lost after summarization to tune compression prompts | F-03: Compression Auditor |
| Framework author | Instrument a memory module with three lines of code so users get traces automatically | SDK: Hook layer |
| CTO | Drift report showing which entities’ stored memories have become contradictory or stale across 1,000+ user sessions | F-04: Drift Detection |

06 — SUCCESS METRICS

## How we measure product-market fit

| Metric | Target | Rationale |
| --- | --- | --- |
| GitHub stars (6 months) | 2,000+ | Proxy for organic developer interest and discoverability |
| Weekly SDK installs | 500+ | Active projects instrumenting their memory pipelines |
| Framework integrations at v1.0 | 5+ | LangChain, Mem0, Letta, LlamaIndex, custom |
| Mean debug time reduction | -70% | Measured via user study vs. baseline (print statements) |
| Cloud MAU (3 months post-launch) | 200+ | Teams using hosted dashboard and trace storage |
| Community contributors | 20+ | External integrations and spec implementations |

07 — PHASED ROADMAP

## From instrumentation to intelligence

| α | PHASE 1 · WEEKS 1–8 · ALPHA Core Instrumentation SDK - Python SDK with write and retrieval hooks - LangChain Memory and Mem0 first-class integrations - OTLP trace export (Jaeger / Honeycomb compatible) - Write-path trace schema v1 with drop-reason codes - CLI tool for local trace inspection - Open-source under Apache 2.0 |
| --- | --- |

| β | PHASE 2 · WEEKS 9–16 · BETA Visual Dashboard + Compression Audit - MemoryLens web UI: timeline view + retrieval debugger - Compression audit with semantic diff and loss scoring - LlamaIndex, Letta, and Zep integrations - Cost attribution per operation and session - Hosted cloud offering (trace storage + dashboard) - Public beta program with 50 design partners |
| --- | --- |

| 1 | PHASE 3 · WEEKS 17–28 · v1.0 Drift Detection + Ecosystem - Memory drift detection and health scoring - Community instrumentation spec (v1) for custom integrations - Team features: shared trace views, role-based access - Alerting on retrieval degradation, cost spikes, drift anomalies - JavaScript / TypeScript SDK parity - Datadog / Grafana plugin packages |
| --- | --- |

| 2 | PHASE 4 · POST v1.0 · EXPANSION Intelligence Layer - Anomaly detection: auto-flag unusual retrieval patterns - Memory quality regression testing (CI integration) - Cross-session trend analytics for enterprise accounts - AI-assisted root cause suggestions for retrieval failures |
| --- | --- |

08 — RISKS & MITIGATIONS

## What could go wrong

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Memory backends add native observability, commoditizing core features | Medium | Low | Focus on cross-framework aggregation — no single backend can replicate the unified view |
| Instrumentation overhead makes production adoption impractical | High | Medium | Async trace collection, sampling modes, zero-overhead ‘off’ flag. Target <2ms p99 per operation |
| Privacy concerns — memory traces contain sensitive user data | High | Medium | PII scrubbing hooks, self-hosted mode, SOC 2 roadmap, field-level redaction config |
| Framework fragmentation — too many backends to support well | Medium | Medium | Publish open instrumentation spec early; team focuses on top-5 by usage; community builds long-tail |
| Langfuse / Arize expand into memory-specific observability | Medium | Medium | Depth of memory-specific features is hard to replicate in a generic trace tool; move fast on integration depth |

09 — RESEARCH BASIS

## Grounded in published research

The feature set directly maps to failure modes identified in the two foundational papers on agentic memory.

| Paper | Key finding | Features motivated |
| --- | --- | --- |
| Anatomy of Agentic Memory arxiv 2602.19320 | Taxonomizes memory types (episodic, semantic, procedural) and identifies the write/retrieve/compress loop as the primary source of agent degradation. | F-01, F-02, F-03 |
| Memory for Autonomous LLM Agents arxiv 2603.07670 | Empirically demonstrates memory drift and contradiction accumulation over extended agent runs. Provides experimental basis for drift velocity and health score. | F-04, Health Score metric |

10 — DEFENSIBILITY & MOAT

## Why this compounds over time

Integration depth creates switching costs. Once instrumentation hooks are embedded in a team’s memory layer and debugging workflows are built around MemoryLens traces, migration cost is high — similar to how Datadog becomes load-bearing once APM is wired in.

Trace data compounds. The longer MemoryLens runs in production, the more valuable drift and anomaly baselines become. Historical trace data is itself a moat — restarting with a new tool means losing regression history.

The open-source core drives distribution. By open-sourcing the SDK and instrumentation spec, MemoryLens becomes the default instrumentation standard — similar to how OpenTelemetry itself became the default. The commercial offering (cloud traces, team features, alerting) sits naturally on top.

Memory-domain specificity is hard to copy. Features like semantic compression loss scoring, drift detection, and retrieval ranking diffs require deep understanding of how LLM memory actually fails. Generic APM tools lack the domain model to build these well without substantial investment.

Recommended monetization path

Open-source SDK (Apache 2.0) → GitHub traction → Cloud SaaS launch ($49–99/mo Pro, $20k–80k/yr Enterprise) → 5 enterprise design partners → Month 12 fork: raise seed ($2M–5M) or pursue acquisition by Arize / Langfuse / Datadog.

The gap will not stay open forever. Comparable: Arize AI raised $131M total on similar positioning. Langfuse Pro at $59/mo; Arize AX at $50–100k/yr. No existing tool has a documented roadmap for memory-specific debugging.