SENTRA

SDLC Guardrails for AI

Auth0 Integration Plan

Phased Implementation: Free Tier → FGA → Enterprise

March 2026  |  v1.0

| Phase | Status |
| --- | --- |
| Phase 1: OIDC + JWT | IMPLEMENTED |
| Phase 2: FGA + RBAC | NOT STARTED |
| Phase 3: Vault + Async | NOT STARTED |

# Context

Sentra (formerly AI SDLC Guard) currently uses a simple optional X-API-Key header for API protection, with no user authentication, RBAC, or credential management. The dashboard is fully public.

Okta/Auth0 recently launched Auth0 for AI Agents — purpose-built for governing AI agent access with Token Vault, Async Authorization, Fine-Grained Authorization (FGA), and Cross App Access (XAA). This plan integrates Auth0 in three phases, prioritizing free-tier and open-source capabilities first.

# Phase 1: OIDC Login + JWT API Auth (Free Tier)

| Cost: $0 — Auth0 free tier | Status: ✓ COMPLETE | 25,000 MAU included |
| --- | --- | --- |

### 1.1 New auth package

| File | Purpose |
| --- | --- |
| __init__.py | Package init |
| models.py | UserContext, TokenPayload, AuthConfig pydantic models with role helpers |
| jwt_handler.py | JWT validation using Auth0 JWKS endpoint, JWKS caching, key rotation |
| oidc.py | OIDC client (authorize URL, code exchange, logout, userinfo) + SessionManager (HMAC-SHA256 signed cookies) |

### 1.2 Server changes

- Dual-auth dependency: _get_current_user() tries JWT Bearer → session cookie → X-API-Key → anonymous. Fully backward compatible.

- New endpoints: GET /auth/login, GET /auth/callback, POST /auth/logout, GET /auth/me

- Dashboard header updated with Sign in / Sign out buttons (auto-detected via /auth/me fetch)

- Roles defined: admin, security-lead, developer, viewer, agent (read but not enforced in Phase 1)

### 1.3 Configuration

New .guard.yaml section:

auth:

enabled: false          # opt-in, no breaking change

provider: auth0         # or "okta" | "none"

auth0_domain: ""

auth0_client_id: ""

auth0_audience: ""

Environment variables (secrets never in YAML):

GUARD_AUTH_ENABLED, GUARD_AUTH_PROVIDER

GUARD_AUTH0_DOMAIN, GUARD_AUTH0_CLIENT_ID, GUARD_AUTH0_CLIENT_SECRET

GUARD_AUTH0_AUDIENCE, GUARD_SESSION_SECRET

### 1.4 Audit enrichment

AuditEntry dataclass extended with optional user_id, email, and org_id fields. All policy decisions are now logged with authenticated identity when available.

### 1.5 Dependencies

[project.optional-dependencies]

auth = [

"python-jose[cryptography]>=3.3.0",

"authlib>=1.3.0",

"httpx>=0.25",

]

### 1.6 Tests

25+ tests in tests/test_auth.py covering: UserContext (anonymous, API key, JWT, role checks), TokenPayload, AuthConfig defaults, SessionManager (create/read/expiry/tamper/wrong-secret), OIDCClient URL building, GuardConfig integration, and AuditEntry identity fields with file persistence.

# Phase 2: Fine-Grained Authorization + RBAC (Free)

| Cost: $0 — OpenFGA / Auth0 FGA free tier | Status: NOT STARTED | ~150-180 hours ¦ ~1000-1200 LOC |
| --- | --- | --- |

### 2.1 New authz package

| File | Purpose |
| --- | --- |
| __init__.py | Package init |
| fga_client.py | OpenFGA / Auth0 FGA API client wrapper |
| models.py | Authorization model types (Repo, Org, Permission) |
| checks.py | check_permission(user, action, resource) — FastAPI dependency |
| sync.py | Sync Auth0 role assignments → FGA tuples on login/token refresh |

### 2.2 Authorization model

| Role | Permissions |
| --- | --- |
| admin | scan, gate, reconcile, config:edit, findings:write, audit:read, packs:manage |
| security-lead | scan, gate, reconcile, findings:write, audit:read |
| developer | scan, gate, findings:read |
| viewer | findings:read, audit:read |
| agent | scan, gate (scoped to assigned repos only) |

### 2.3 Server changes

- New dependency factory: _require_permission(action, resource_type) — calls FGA check, returns 403 on deny

- Wrap all 33 protected endpoints with appropriate permission checks

- Repo-level scoping: users can only scan/gate/reconcile repos they have explicit FGA access to

# Phase 3: Token Vault + Async Authorization (Paid)

| Cost: Auth0 Essentials+ (~$35/mo) | Status: NOT STARTED | ~120-150 hours ¦ ~800-1000 LOC |
| --- | --- | --- |

### 3.1 Token Vault

| File | Purpose |
| --- | --- |
| __init__.py | Package init |
| base.py | Abstract SecretProvider interface |
| auth0_vault.py | Auth0 Token Vault client — store/retrieve/rotate DevOps PATs |
| env_provider.py | Current env-var-based provider (backward compat fallback) |

- Replace AZURE_DEVOPS_PAT, GITHUB_TOKEN, JIRA_TOKEN env vars with vault-managed secrets

- Credentials retrieved at call time and never stored locally

- Audit logs record credential retrieval events (who, when, which secret — never the secret itself)

### 3.2 Async Authorization

When governance policy requires human review (e.g., on_critical_finding: true):

- guard gate returns HTTP 202 with approval request ID

- Notification sent to security-lead via Auth0 Actions webhook

- Security-lead approves/denies in dashboard

- CI polls GET /api/approvals/{id}/status until resolved or timeout (configurable, default 30 min)

### 3.3 Enterprise SSO + Advanced MFA

- SAML/ADFS enterprise connections (Auth0 Enterprise tier)

- MFA required for admin and security-lead roles

- Cross App Access (XAA) for agent-to-agent delegation chains

# Free vs. Paid Summary

| Feature | Phase | Cost |
| --- | --- | --- |
| OIDC dashboard login | 1 | Free |
| JWT API authentication | 1 | Free |
| Role definitions | 1 | Free |
| Audit identity enrichment | 1 | Free |
| OpenFGA (self-hosted RBAC) | 2 | Free |
| Auth0 FGA (managed) | 2 | Free (1M checks/mo) |
| Repo-level + action-level authz | 2 | Free |
| Token Vault | 3 | Paid (Essentials+) |
| Async approval gates | 3 | Paid (Essentials+) |
| Enterprise SSO (SAML) | 3 | Paid (Enterprise) |
| XAA agent delegation | 3 | Paid (Enterprise) |

# Backward Compatibility

- auth.enabled: false is the default — zero breaking changes on upgrade

- X-API-Key continues to work alongside JWT indefinitely

- Each phase is opt-in via config flags

- Existing CI pipelines, pre-commit hooks, and CLI commands are unaffected

# Verification Checklist

After each phase:

- Run pytest — all existing tests must pass (no regressions)

- Run guard serve → verify dashboard loads (with and without auth enabled)

- Test API calls with both JWT Bearer and X-API-Key headers

- Verify out/agent_audit.jsonl contains identity fields when auth is enabled

- Phase 2: verify 403 responses for unauthorized repo/action combinations

- Phase 3: verify vault credential retrieval and async approval flow end-to-end