AgentIQ

Action Clipboard · Updated July 2026

The problem You’ve deployed AI agents into production, but without a quality layer, failures compound silently across workflows — no visibility into loss patterns, no signal to improve, no feedback loop to fix what’s breaking. The agents keep running. The problems keep growing. Experiment frameworks can measure the overall return. But without a quality layer, nobody knows which failure patterns are dragging that return down — or what to fix to make it better.

What AgentIQ does AgentIQ is the quality layer for production AI agents. It surfaces loss patterns as they form, gives every interaction a quality score calibrated to your industry, and feeds a feedback loop so agents improve continuously — without a code push.

Everything else comes later Usage analytics, RL data export, causal inference, Failure Memory — real and coming. Not v1. Add the quality layer first. Prove it catches what nothing else does. Build from there.

# The Right Sequence

Ship first. Prove with real usage. Publish research to build credibility. Raise after proof.

| 1 | Build the MVP — Week 1 SDK adds the quality layer to any agent harness. Loss patterns surface as they form. Every confirmed failure feeds the loop. No sampling. No manual log exports. |
| --- | --- |

| 2 | Create demo dataset — End of Week 1 500 realistic sessions with deliberate failure patterns. Billing disputes showing a loss pattern forming across 47% of interactions. Show this when developers ask. |
| --- | --- |

| 3 | Post where developers are — Week 2 Latent Space Slack, AI Engineer Discord, HackerNews Show HN. Not a pitch — show a loss pattern forming in real time. Show what no other tool surfaces. |
| --- | --- |

| 4 | Watch who shows up — Week 2–3 Developers who connect their real agent harness without being asked. Not the ones who say it sounds interesting. The ones who actually use it. |
| --- | --- |

| 5 | Talk to the ones who came back — Week 3–4 5-question interview only with people who already used the product. Understand what loss pattern they were missing and what the feedback loop means to them. |
| --- | --- |

| 6 | Publish first research — Month 2 Write and publish “How AI Agents Fail in Production” — the loss pattern taxonomy. Open source it on GitHub. |
| --- | --- |

| 7 | Turn one into a design partner — Month 2 One developer who used it, came back, wants more. Connect their real agent harness. Build what they need. |
| --- | --- |

| 8 | Raise pre-seed — Month 3 Working quality layer + real loss patterns caught + published research. Raise after proof. |
| --- | --- |

# MVP Build Tasks

Goal by end of week A working quality layer deployed publicly: SDK instruments any agent harness → evaluates every interaction → LLM judges score autonomously → loss patterns surface with root cause → feedback loop ready. Always on. No sampling. No manual log exports.

## Day 1 — Environment & data model

- Create project folder structure

  - sdk / ingestion / evaluation / patterns / api / dashboard / db

- Install all dependencies

  - anthropic, fastapi, streamlit, sqlalchemy, pandas, scikit-learn, plotly

- Implement all 4 tables in db/models.py

  - AgentLog, SessionSummary, EvalResult, LossPattern

- Run alembic migration — verify all tables exist

- Write seed_data.py — generate 500 realistic sessions

  - 5 intent types: billing, refunds, subscriptions, account recovery, general enquiry

## Day 2 — SDK & real-time receiver

- Build @agentiq.watch decorator — one line, async, fire-and-forget

  - Never raises. Never blocks. Fails silently and logs locally.

- Build POST /trace webhook receiver — framework-agnostic alternative

- Write intent classifier using Claude API

  - Classifies user intent from first 2 steps of each session at ingest time

- Write session_builder.py — compute SessionSummary in real time

  - intent, workflow_path, drop_off_step, completed, total_latency

- Confirm: NO CSV parsers, NO JSON batch upload, NO manual ingestion

  - AgentIQ runs alongside agents. Not a log ingestion tool.

## Day 3 — LLM judge engine

- Write judge system prompt — your core IP

  - 4 dimensions: accuracy, goal alignment, decision quality, completeness. Whole morning on this.

- Define failure taxonomy in prompt

  - wrong_answer, tool_failure, goal_drift, incomplete, hallucination, context_loss, loop

- Compute quality_score per interaction — weighted average of 4 dimensions

  - Default weights equal. Configurable per agent via AgentQualityConfig.

- Implement AgentJudge — evaluates in real time on every trace call

  - Pass last 3 steps as context. Evaluate immediately, not on a batch schedule.

- Verify billing disputes classified as tool_failure at step 3

## Day 4 — Loss pattern analysis

- Implement intent, step, tool, and topic pattern detection

- Claude synthesizes root cause + suggested fix per pattern

  - One plain English sentence each

- Compute pct_of_all_failures per pattern

  - Key demo insight: 3 intents account for 80% of failures

- Build pattern export endpoint — structured JSON for developer RL loops

## Days 5–6 — Dashboard, deploy, post

- Build Streamlit dashboard — 3 views

  - Agent Overview · Failure Feed · Interaction Detail

- Agent Overview: quality score trend, active failure count, top loss patterns

- Failure Feed: every failure in real time — one-off failures surface immediately, patterns grouped with root cause

- Interaction Detail: full step-by-step trace, quality score per step, failure reason in plain English

- Quality config: developer adjusts dimension weights and pass threshold per agent

- Deploy API and dashboard to Render

- Run full integration test on deployed version

- Load 500 demo sessions on deployed version

- Write launch post — see templates below

- Post in Latent Space Slack, AI Engineer Discord, HackerNews Show HN

# How to Launch

The rule Your launch post is not a pitch. It is a demonstration. Show a loss pattern forming. Show it was invisible before AgentIQ. Let the product speak.

## Launch post — Slack and Discord

Question for anyone running AI agents in production: You’ve deployed agents. But do you have a quality layer underneath? Without one, failures compound silently across your agent harness — no visibility into loss patterns, no signal to improve, no feedback loop to fix what’s breaking. The agents keep running. The problems keep growing. Existing tools weren’t built for this. LangSmith and Braintrust sample traffic and score final outputs. Neither surfaces loss patterns or feeds a feedback loop that makes agents better. So I built AgentIQ — the quality layer for production AI agents. Here’s what it found on a customer service agent harness with “all green” monitoring: • Billing disputes failing 47% of the time — loss pattern forming for 6 days. • High-value refunds failing 38% — no feedback loop had caught it. One decorator: @agentiq.watch Live demo: [Render URL]. Would love feedback from anyone this resonates with.

## HackerNews Show HN

Show HN: AgentIQ — the quality layer for production AI agents You’ve deployed AI agents into production, but without a quality layer, failures compound silently across workflows — no visibility into loss patterns, no signal to improve, no feedback loop to fix what’s breaking. The agents keep running. The problems keep growing. Existing tools weren’t built for this gap: 1. They sample traffic — most interactions never evaluated 2. They score final outputs — mid-workflow failures leave no trace 3. They have no feedback loop — the same failures repeat Documented case: four agents in a loop for 11 days. $47,000 in API costs. No loss pattern surfaced. No feedback loop fired. No signal to improve. AgentIQ is the quality layer. One decorator instruments any agent harness. Loss patterns surface as they form. Every confirmed failure feeds the loop. Agents improve continuously — without a code push. @agentiq.watch — one decorator, any framework. Live demo: [Render URL] Staff DS Manager at Google — 7 years building production AI evaluation systems. Happy to answer questions.

## Google network DM

Hey [name] — built a side project I think you’d find interesting. AgentIQ adds the quality layer that’s missing from production agent harnesses — surfaces loss patterns as they form, scores every interaction, feeds a feedback loop. Know you’re working with agents at [company] — would love your honest take: [Render URL]

# PMF Signals

PMF signal is behavioral, not verbal Developers who say “that sounds great” are not signal. Developers who connect their real agent harness without being asked — that is signal. Watch what people do, not what they say.

| Weak signal • “That sounds really interesting” • “We’d probably use something like this” • Tries demo once and doesn’t come back • Lots of likes but no direct engagement • Positive feedback but no action taken | Strong signal • Connects real agent harness without being asked • Comes back a second time without being nudged • Asks “when will loss patterns be grouped by intent type” • Says “I’ve been looking for this for months” • Describes a specific failure your tool would have caught • Offers to pay before you’ve asked |
| --- | --- |

# 5-Question Interview Guide

When to use this Only after someone has used the product and come back. Not before launching.

### 1. What made you try it? — 2 minutes

Let them tell the full story. Were they missing loss patterns? Struggling to feed a feedback loop? Had they been burned by a silent failure?

### 2. What did you find most useful? — 3 minutes

Loss patterns or quality scores — which view did they spend time on? That’s what to build more of.

### 3. What’s missing that would make it indispensable? — 4 minutes

The most important question. One thing blocking them from using it as their quality layer in production.

### 4. Would you connect your real agent harness to this? — 3 minutes

Yes with no hesitation = design partner candidate. Follow up immediately: when, what framework. Offer to help set up on the call.

### 5. Would your company pay for this? — 2 minutes

Ask last. Don’t suggest a price. Whatever number they say is your pricing anchor.