# Cutting Cloud Bills — A Product Proposal

A free tool that gets the numbers right, and finds the waste nobody else can see

5 August 2026

# Contents

| 1. | The short version |
| --- | --- |
| 2. | The problem, in plain terms |
| 3. | Getting the numbers right — the part everyone gets wrong |
| 4. | Where the money is actually hiding |
| 5. | Why nobody has fixed the last three types |
| 6. | Our approach — four ideas |
| 7. | What you actually get: the report |
| 8. | What using it looks like |
| 9. | Build plan |
| 10. | How this becomes a business |
| 11. | Honest risks |
| 12. | Decisions needed |
|  | Glossary |

# 1. The short version

Companies waste roughly a third of everything they spend on cloud computing. Dozens of products promise to find that waste. They share two weaknesses.

First, their numbers are wrong. Almost every tool prices its recommendations using Amazon’s public price list. But large customers do not pay public prices — they negotiate discounts. Amazon’s own documentation says the public price list is “for informational purposes only.” So the savings figures in most reports are, quietly, fiction. Off by twenty to forty percent is normal.

Second, they all look at the same thing: usage statistics. How busy is this server? That reveals some waste, but three entire categories of waste are invisible to it — categories that require knowing what the software is actually for.

We propose fixing both.

On accuracy: work out each customer’s real prices from their own billing records, then prove the total ties back to their actual invoice. If our arithmetic doesn’t match their bill, we say so rather than publishing numbers we can’t stand behind. As far as we can establish, no competitor does this.

On coverage: two things. Read the company’s own software code alongside the usage statistics — that unlocks the three categories everyone else misses. And check each application against the cost guidance Amazon already publishes for that specific kind of application — seventeen separate guides covering everything from data pipelines to AI agents. Amazon publishes them as questionnaires for humans to fill in by hand. Nobody has automated them, and nobody attaches evidence or a price to the answers.

The tool will be free, open source, and will run with a single command — no sign-up, no installation, no setup. Every competing tool takes hours or days to get running.

# 2. The problem, in plain terms

When a company runs its software on Amazon Web Services, it rents thousands of small pieces of infrastructure — servers, databases, storage, networking. Each costs money every hour, whether or not anyone uses it.

Waste accumulates in ways nobody notices:

- Someone launches a test server and forgets it. It runs for two years.

- A setting is left at its default, and that default means “keep these files forever.”

- Two parts of an application sit far apart, so every message between them is charged a small toll — millions of times a month.

Nobody did anything wrong. The bill just quietly grows.

The real problem is not that waste is hard to fix. It is that waste is hard to see. In a 2026 industry survey, 77% of cloud finance professionals said their single biggest obstacle was simply not being able to see where the money goes.

# 3. Getting the numbers right — the part everyone gets wrong

This section matters more than any feature. A tool that is original but inaccurate is worse than useless: it destroys trust the first time someone checks it against a real invoice.

## The public price list is not what you pay

Amazon publishes a price list. Any large customer negotiates a discount off it. They may also hold prepaid commitments, credits, and special agreements. None of that appears in the public price list, and Amazon’s own documentation warns that the list is informational only.

Yet nearly every tool prices its recommendations from that list. When such a report says “you will save $10,000,” the true figure might be $6,000. Nobody notices until the following month’s invoice fails to move.

Our approach: every customer’s own billing records contain, line by line, what they were actually charged and how much they actually used. Divide one by the other and you recover their real negotiated price for every item — discounts and all. We price every finding using that, not the public list.

## Proving the total is right

We then apply a rule we have not seen any competitor adopt:

If our totals do not match the customer’s actual invoice, we do not publish savings figures. We publish the discrepancy instead.

This turns “trust our dashboard” into “here is the arithmetic, and it ties out.” For a finance director, that is the difference between a slide and an audit.

## Where Amazon itself cannot help

Beyond pricing, there are things no Amazon service can tell you. Handling these honestly is most of the engineering work.

| What’s invisible | Why | What we do |
| --- | --- | --- |
| Memory usage of a server | Amazon does not measure memory at all unless extra software was installed — and it usually wasn’t | We check whether it was. If not, we refuse to make a memory-based recommendation, and instead read the memory limits written in the application’s own configuration |
| Detailed history | Fine-grained data is kept only 15 days, then averaged. A three-month view has already had its spikes smoothed away | We read three different time ranges at three resolutions, and state which was used for each finding |
| Occasional jobs | Amazon’s own optimiser looks back only 14 days by default, so a monthly job is invisible to it | We read the company’s own scheduled-job definitions, so we know the job exists even when the statistics can’t show it |
| True backup sizes | The obvious figure Amazon returns is the size of the original disk, not the space the backup actually occupies. Measuring the real figure costs money per request | We take the real billed amount from the billing records. Treating the disk size as the backup size is the standard industry mistake, and it exaggerates savings several-fold |
| Ownership labels | Labels only appear in billing records from the day they are switched on — history stays blank | We detect the gap, tell the customer how to backfill it, and meanwhile establish ownership from the code instead |
| Complete inventory | No single Amazon service lists everything; each has gaps | We combine four sources. Anything that appears on the bill but in no inventory is itself a finding |

## Saying how confident we are

Every figure is labelled one of three ways:

- Measured — taken from the customer’s own billing data and reconciled

- Derived — calculated from measured prices plus a stated assumption, with the assumption printed

- Bounded — we can prove waste exists but not size it exactly, so we give a range and explain why

The headline number is a realistic expected value with a best and worst case shown — not the optimistic maximum every vendor quotes.

## Proving savings instead of predicting them

Every vendor projects savings. Nobody verifies them, and the industry openly admits there is no neutral way to check.

We can do better using data the customer already has. Take the last ninety days of real billing records. Apply the proposed change to them. Re-run the historical bill.

The result is not “we estimate you would save $6,200 a month.” It is:

“Had you made this change on 1 May, your actual invoices for May, June and July would have been $5,940, $6,310 and $6,180 lower — calculated against your own line items.”

That is a rerun of history, not a forecast, and anyone can check it. It is the most defensible idea in this proposal.

# 4. Where the money is actually hiding

All cloud waste falls into seven types.

| # | Type of waste | Everyday example | Already solved? |
| --- | --- | --- | --- |
| 1 | Too big | Renting a large server, using a fraction | Yes — Amazon does this free |
| 2 | Wrong deal | Paying full price where a discount plan fits | Yes — Amazon and others |
| 3 | Left behind | Storage still billed after its server was deleted | Partly |
| 4 | Sitting idle | An expensive AI chip running at 5% of capacity | Partly |
| 5 | Badly arranged | Components placed apart, charged a toll per message | No — essentially nobody |
| 6 | Never cleaned up | Logs kept forever because nobody changed a default | No — essentially nobody |
| 7 | Not actually needed | Capacity bought for a launch that never happened | No — nobody |

Amazon has solved types 1 and 2, free, and done it well. Building a product on those means competing with free. Most competitors crowd into types 1 to 4 regardless.

Types 5, 6 and 7 are open. We did not decide this ourselves — a competing vendor publishes its own industry gap list, and it names exactly these areas.

## These gaps are not small

- Network charges are the single biggest cause of surprise cloud bills in 2026. When two parts of an application sit in different buildings, Amazon charges both sender and receiver for every message. It hides in a line item almost nobody opens.

- Log files default to “keep forever.” Every company has years of them quietly accruing charges nobody authorised.

- Kubernetes clusters — the standard way of running modern applications — use 8% of their capacity on average. 83% of that spending is idle.

- AI chips run at 5% utilisation across 23,000 measured installations. AI went from a niche concern to something 98% of cloud finance teams manage, in two years.

# 5. Why nobody has fixed the last three types

Because you cannot find them by watching usage statistics. Each requires knowing what the software is supposed to do.

An example. A monitoring tool sees a server at 30% capacity and concludes: rent a smaller one, save half. Reasonable. But read the company’s code and you might find it is a testing copy of the live system, its users all work in one country, and a scheduled job runs on it at 2am. The correct answer is: switch it off at night and weekends and make it smaller — saving far more.

The monitoring tool can never reach that answer. Not because it is badly built, but because the information it needs is in the company’s code, and it has no access to the code.

Neither does Amazon. Amazon structurally cannot compete here — they run the servers, but they do not have their customers’ source code. That is not a temporary lead. It is a permanent one.

# 6. Our approach — four ideas

## Idea one: work out what they really pay

Covered in section 3. Reconstruct real, discounted prices from the customer’s own billing records, and prove the total ties to their invoice.

## Idea two: check the right things for the kind of application it is

A data pipeline, a customer-facing web service, an AI system and a multi-tenant software product waste money in completely different ways. A single flat checklist is either shallow everywhere, or fitted to one kind of application and useless for the rest.

Inventing our own checklist for every kind of application would not scale, and would carry no authority. Fortunately, the checklist already exists — and nobody has automated it.

Amazon publishes a library of seventeen or more “Lenses” — official guidance documents, each covering a different kind of application, each containing numbered cost best practices. There are Lenses for data analytics, machine learning, generative AI, AI agents, serverless applications, multi-tenant software, containers, internet-of-things, high-performance computing, SAP, and four regulated industries including financial services and healthcare.

But Amazon’s tool for using them is a questionnaire that people fill in by hand. It asks “do you remove unused data and infrastructure?” and a human answers from memory. There is no evidence, no verification, and no money attached to the answer. The professional consulting report we reviewed had exactly this shape: narrative opinion, no evidence at all.

We propose answering those questions automatically, with proof and a price attached. Detect what kind of application it is by reading the code, load the matching Amazon guidance, then check each best practice against what is actually running:

“Best practice 13.1 — failed. Three data-processing jobs have not run in 94 days. Nothing in your code refers to them. At your real negotiated prices they cost $1,840 a month. Here is the billing evidence and the exact file and line.”

This is powerful for four reasons:

- It carries Amazon’s authority. We are not inventing rules; we are checking Amazon’s own published best practices, cited by number. That is very hard to argue with.

- It covers every kind of application — which is the whole point.

- Amazon maintains it for free. They update the guidance; our checks follow.

- It requires reading the code. You cannot tell a multi-tenant product from a single-customer one, or an AI agent from a chatbot, without looking at the source. So this idea and the next one reinforce each other.

### The newest category: AI systems

Amazon published guidance for AI agent systems in June 2026 — describing costs that behave unlike anything before: repeated reasoning loops burning through usage charges, multiple agents multiplying each other’s overhead, and automatic tool calls producing unpredictable spikes. Their guidance explicitly covers stopping conditions — limits that prevent an agent looping forever.

Almost all of this is only visible in the code. A missing stopping condition is a fact about a source file. No billing system can see it — and it is exactly the kind of defect that produces a shocking bill at the end of the month. AI spending went from a niche concern to something 98% of cloud finance teams manage, in two years, and no cost tool on the market covers any of this.

## Idea three: read the code, not just the meter

Modern companies define their cloud setup in files kept alongside their software. Those files record what was meant to exist; the cloud account shows what actually exists. Joining the two answers questions no other tool can:

- “What is this server, in human terms?” Not i-0abc123, but “the order-processing worker, owned by the payments team, last updated 203 days ago.”

- “What was intended versus what is running?” The difference is, almost by definition, waste.

- “Does the code even mention this?” If nothing does, it is probably abandoned.

- “Which change made the bill go up?” Billing records and code history are both time-stamped, so they can be lined up: “this cost rose on 14 March; this specific code change was made on 13 March.”

## Idea four: charge for the connections, not just the boxes

Picture the setup as a map: boxes joined by lines. Every existing tool prices the boxes. Nobody free prices the lines — yet the lines are often the largest and least explicable item on the bill.

Amazon records network traffic in detail, including which route each message took, and each route is priced differently. Combining those records with the code layout lets us say precisely: “this component talking to that one costs $6,200 a month, and here is the one-line change that makes it free.”

# 7. What you actually get: the report

For most users, the report is the product. It must stand next to something a major consultancy would deliver.

| Section | What’s in it |
| --- | --- |
| Cover and scope | Which accounts, which period, which data sources |
| Executive summary | One page, no jargon: total spend, realistic recoverable savings with a range, top ten actions by return |
| What we could and couldn’t see | Placed second, deliberately — an honest account of gaps in the data. Every later number is qualified by it |
| Reconciliation | Our totals against the real invoice, with any difference explained |
| Spend baseline | Broken down by account, service, region, environment and team |
| Allocation | How much spending we could trace to code and to owners — and the pool we could not, with reasons. Where possible, cost per customer and per feature |
| Best-practice conformance | What kind of application this is, and a pass or fail against each of Amazon’s published cost best practices — each with evidence and a price |
| Findings | Grouped by the seven waste types. Each carries evidence, a confidence rating, a savings range, what could break, how to undo it, and the exact fix |
| Commitments and rates | Discount plan coverage, expiry dates, real discount achieved versus list price |
| Network costs | The connection charges, with evidence |
| Trends and anomalies | Including which code change caused which increase |
| Maturity scorecard | How the organisation’s cost practices rate against the industry standard framework |
| Action plan | 30, 60 and 90 days, ordered by effort against savings against risk |
| Appendices | Full inventory, the recovered price list, methodology, and every query we ran |

## Six things that make it different

- The “what we couldn’t see” section comes second, not buried at the back. Leading with our own limitations is the strongest trust signal available and costs us nothing. The professional consulting reports we reviewed are pure narrative with no evidence trail at all.

- The totals are proved against the real invoice. Nobody else does this.

- Every number is traceable to a specific billing line, system response, or line of code. Where we cannot price something, the cell is blank with a reason — never a guess.

- It is reproducible. The appendix contains every query. Anyone can re-run it and get the same answer.

- Savings are proved against history, not predicted.

- It exports in the industry-standard billing format, so the data drops into whatever other systems a company already uses. No free tool does this today.

Available as: an on-screen summary, a single-file web page, a spreadsheet, a PDF, and a machine-readable file.

# 8. What using it looks like

The engine underneath can be as complicated as it needs to be. What the user does must be one line.

npx cloudlens

That is the entire setup. No account creation, no software to install, no servers to run, no configuration to write. It uses credentials already on the machine, reads only — it cannot change or delete anything — and nothing is sent anywhere.

$47,200/month scanned · 312 resources · ties to invoice ✓

  $12,400  BADLY ARRANGED      3 findings
  $ 8,900  NOT NEEDED          7 findings
  $ 6,100  NEVER CLEANED UP   14 findings
  $ 4,200  LEFT BEHIND        23 findings
  $ 3,800  SITTING IDLE        9 findings
  $ 2,100  TOO BIG            11 findings
  ────────────────────────────
  $31,800/month realistically recoverable
     (best case $37,500 · worst case $24,100)

Biggest single finding — $6,200/month · measured · high confidence
  Your order service reaches storage the expensive way.
  Proof:   41 terabytes a month took the charged route (90 days of records)
           Your configuration file, line 112, is missing the free alternative.
  Checked: applied to your last 90 days of real invoices, this would have
           saved $5,940 / $6,310 / $6,180 in May / June / July.
  Fix:     Add the free direct connection. Costs nothing.
  Risk:    None. Fully reversible.
  →  Run "cloudlens fix" and we will write the change for you.

## Why “one command” is itself an advantage

| Competing tool | What it costs you to even try it |
| --- | --- |
| Cloud Custodian | Hand-write configuration files; run your own servers; described as needing a dedicated team |
| Komiser | Set up and maintain a server |
| Kubecost | Install software into your live cluster |
| Infracost | Only reviews planned changes — blind to what is already running |
| Amazon’s own agent | Locked in their console, limited preview, usage statistics only |

Nobody offers a tool you can simply run once and get an answer. In a market where every product demands a sales call and a week of setup, that is a genuine opening.

# 9. Build plan

About twelve weeks to a complete, shareable free tool.

| Weeks | What gets built | How we know it worked |
| --- | --- | --- |
| 1–2 | The accuracy engine — real prices, invoice reconciliation | Our totals tie to a real invoice |
| 2–3 | Complete inventory; match resources to code | 80%+ of spending traced to code |
| 3–4 | “Never cleaned up” checks + the command + first report | One command, start to finish, finds real money |
| 4–6 | “Badly arranged” checks — the network work | A network saving proved in pounds and pence |
| 6–7 | “Left behind” and “idle” checks | Few enough false alarms to be trusted |
| 7–9 | “Not needed” checks — the code-dependent ones | Correctly identifies purpose 95% of the time |
| 9–10 | Proving savings against history | A finding verified against 90 days of real invoices |
| 10–11 | Automatic fixes, all report formats | A real change accepted by a real team |
| 12+ | Continuous monitoring, savings tracking, public benchmark |  |

The accuracy engine is built first, before any waste detection. Everything else prices off it, and a finding priced from the public list is worse than no finding at all — it destroys trust the first time someone checks the invoice.

# 10. How this becomes a business

The tool is free and open source, permanently. Not a trial that gets withdrawn. It is how we get adopted, and the free version must be genuinely complete or the strategy collapses.

Revenue comes from what sits on top, later:

- Continuous monitoring across many accounts, rather than running it by hand

- Verified savings tracking — proving to a finance director what was actually saved, measured against the real bill

- Company-wide controls — permissions, audit history, policy enforcement

## A credibility opportunity

There is currently no neutral public test for comparing cloud cost tools — the industry admits this openly. Every vendor claims large savings; none can be checked.

We can build one: a realistic test environment with a known, fixed set of hidden waste, scoring any tool on how much it finds and how accurately it prices it. Published openly, it keeps our own quality honest, gets us taken seriously, and lets us make comparisons with evidence behind them.

# 11. Honest risks

| Risk | Where we actually stand |
| --- | --- |
| We need access to detailed billing records | Our accuracy depends on them, and not every customer has them switched on. If they don’t, we run in a clearly-labelled “public price” mode and make “switch this on” the first recommendation. We never fall back silently. |
| The invoice check may fail often | Real billing data is messy — credits, refunds, tax, third-party charges. Too strict a check blocks every run. It needs a tolerance and a breakdown of any difference, not a simple pass or fail. |
| “Nobody prices the connections” is not entirely true | Two paid platforms do a version of this. Our claim must stay narrow and accurate: nobody does it free, with no setup, and joined to the code. |
| Amazon is moving into this space | They launched a cost assistant in preview in June 2026. Anything based on usage statistics will eventually be free — which is exactly why we stay in the code-based and accuracy-based categories. |
| Matching resources to code is genuinely hard | Real code is messy and inconsistent. We use several matching methods and are honest about confidence — and anything we cannot match is itself a useful finding. |
| A wrong recommendation could cause an outage | This would end the product. Everything is read-only, every finding states what breaks if wrong, and nothing uncertain is ever applied automatically. |
| Free and local means we see nothing | We will not know who uses it. We accept that — the privacy is a selling point for banks and enterprises, who are the buyers who matter. |

# 12. Decisions needed

- A name for the product.

- A first real customer to build against — with detailed billing records switched on, and code we can read. This genuinely blocks week one; it cannot be built against a hypothetical.

- How close is close enough? When our total doesn’t exactly match the invoice, at what point do we refuse to publish numbers? Too strict blocks every run; too loose and the guarantee means nothing.

- Should the tool work without code access? Recommended: yes. It should still find the cleanup, abandoned and network savings from the cloud account alone, with code access as the step that unlocks the rest. That way the first run works for anyone.

# Glossary

AWS (Amazon Web Services) — the largest cloud computing provider. Companies rent servers, storage and networking from it by the hour.

Billing records (Cost and Usage Report) — Amazon’s detailed, line-by-line record of every charge. Far more precise than the summary dashboards, and the only place a customer’s real negotiated prices can be recovered from.

Cloud waste — money spent on cloud resources delivering no value: things left running, oversized, forgotten, or badly configured.

FinOps — the practice of managing and reducing cloud spending. A recognised profession with its own industry body.

Infrastructure as code — writing down your cloud setup in files stored alongside your software, rather than clicking buttons in a web console. Standard practice at most companies.

Kubernetes — the standard system for running modern applications across many servers. Powerful, and notoriously wasteful when not carefully tuned.

Open source — software whose code is public and free to use, inspect and modify.

Read-only — the tool can look at everything but change nothing. It is technically incapable of causing damage.

Reconciliation — checking that our calculated totals match the customer’s actual invoice, and reporting any difference rather than hiding it.

Repository (repo) — the store of a company’s source code and its history.